## Slide 1: What do the following images tell you about the my weekend?
What do they have do to with a Business Studies lesson?

## Slide 2: Exhibit A

## Slide 3: Exhibit B

## Slide 4: Exhibit C

## Slide 5: Exhibit D

## Slide 6: Exhibit E

## Slide 7: Exhibit F

## Slide 8: Exhibit G

## Slide 9: Exhibit H

## Slide 10: Exhibit I

## Slide 12
Fail to prepare
Prepare to Fail

## Slide 13: Did all my planning lead to a successful trip?
We got there without getting lost
We arrived on time
We did get to the top of the hill and see those great views
I did manage to find a gas supplier to swap the bottle and cook the food
I took the right amount of food

## Slide 14: However!
I didn’t do my research about the camp site
  It was located next to a river
  The Scottish Midges were out in force
  I did not bring insect repellent so ended up becoming dinner for the Scottish Midges
  ALL THE PLANNING IN THE WORLD CAN’T HELP YOU WHEN YOUR YOUNGEST PUSHES ANOTHER CHILD OVER INTO THE RIVER AND YOU LEAVE A DAY EARLY IN EMBARASSMENT!

## Slide 15: Planning and Decision Making
So what lessons can we learn?
  Detailed research and planning:
    Are important when undertaking an event
    Reduces the risk of things going wrong
  But unforeseen events happen despite the best planning in the world!

## Slide 16: Making strategic decisions
This topic covers the various techniques that may be used by the business to inform their strategic decision making.
Students should consider non-financial information as well information generated by the techniques to aid decision making

## Slide 18: Critical Path Analysis

## Slide 19: Get in to groups of 4
Using Post it Notes
Write down all of the steps involved in order to brew a pot of tea and serve one cup of tea!
On the Notes, estimate the duration of each task!
How long will it take for you to make one cup of tea?
Am I missing something?
Does it really take this long?

## Slide 20: Times
Activity | Description | Seconds
A | Fill kettle, connect to mains | 15
B | Boil kettle | 90
C | Put tea in pot | 10
D | Pour boiling water in to pot and brew | 130
E | Prepare cups and saucers | 20
F | Pour milk in to cup | 10
G | Put sugar in to cup | 10
H | Pour brewed tea in to cup | 10
I | serve | 5
 |  | 300
 |  | 5 minutes

## Slide 21: Construct your networks!
Position each activity in order on the desk.
Now determine which activities follow on from a previous activity (Boil kettle follows on after filling kettle with water)

## Slide 22
Label each activity correctly

## Slide 23: Critical Path
A
15
B
90
C
10
D
130
E
20
F
10
G
10
I
5
H
10
How long will it take?
Why have I highlighted A,B,D.H.I in red?
Which activities must be closely supervised?

## Slide 25: Decision Trees

## Slide 26
The “tree” is a diagram that compares all possible outcomes of multi-stage decisions as shown below:
  It consists of the following:
  Chance Nodes
    Represented by circles and numbered
  Decision Nodes
    Represented by squares and numbered
  Branches
    Drawn as lines, which represent an option.
  Estimated Monetary Value
    The financial value of each outcome
  Probabilities
    These are given for each “branch”

## Slide 27: An Example Tree
Suppose a charity wanted a summer fund-raising event
  They must decide whether to have it indoors or outdoors
This simple decision could be represented on a tree:
Indoors
Outdoors
(£2,000)
(£3,000)
Fine
Wet
Decision Node
(square)
Event Node
(circle)
The figures of 0.6 and 0.4 are the probabilities of the event happening.
For each event they must add up to one
1
0.6
0.4
Fine
0.6
Wet
0.4
3
2

## Slide 28: A Useful Tree
Indoors
Outdoors
(£2,000)
(£3,000)
Fine
Wet
1
0.6
0.4
Fine
0.6
Wet
0.4
3
2
Before we can use this example we must know the estimated monetary value (EMV) for every outcome
  The tree would be completed as follows:
£5,000
£7,000
£10,000
£4,000
EMV

## Slide 29: A Useful Tree
Indoors
Outdoors
(£2,000)
(£3,000)
Fine
Wet
1
0.6
0.4
Fine
0.6
Wet
0.4
3
2
The charity example would be completed as follows:
£5,000
£7,000
£10,000
£4,000
EV
EV = (0.6 x £5,000)+(0.4 x £7,000) = £5,800
EV = (0.6 x £10,000)+(0.4 x £4,000) = £7,600
EV = £5,800 - £2,000 = £3,800
EV = £7,600 - £3,000 = £4,600
The decision should be to hold the event outdoors
  Since the EV is higher (£4,600 compared to £3,800)
    Note that this symbol is used to identify options that should NOT be chosen